## Slide 1: First Data File Gateway Roadmap
February 2017
GIO Global Client Services & Support

## Slide 2
Global Migration to First Data File Gateway
Vision:
Position FDC for future growth, security compliance, and risk avoidance by standardization in tools and process.
Objectives:
Achieve FFIEC and PCI compliance on global file transmission platforms by upgrading to compliant platform
Improve Resiliency and Disaster Recovery RTO
Achieve cost/resource efficiency via standardization in tools to a single platform
Achieve efficiency in process and cost by consolidation support teams to a global support model. One support organization.

## Slide 3
Strategy | Goal / Outcome | Q1 | Q2 | Q3 | Q4
FDC Managed File Transfer Tool Rationalization | Establish global standard technologies Meet Regulatory (FFIEC), PCI, EU and FDC security requirements Establish resilient and quickly recoverable systems Reduce to four regional centers |  |  |  | 
Globalized Operating Model | Implement offshore Support Regional Discovery Regional Implementation Follow the sun Model Organizational restructure |  |  |  | 
Migrate Transmissions | Identify Legacy Systems and Transmission Inventory Engage with Application, Certification and Business groups Streamline transmission on-boarding |  |  |  | 
First Data File Gateway
Global
NA
APAC
EMEA
LAC
APAC – FDFG Build
GBS
GFS
NSS
Global
LAC - 2018
Global-Migration (GBS,GFS,NSS,INTL)
NA - deployment
EMEA - Deployment
APAC-Virtusa Ramp
APAC-CTS Take Down
EMEA
LAC
Global-Client Engagement and Commit
Global-Configuration and Testing
Global-Implementation
BIR Approval
BIR Approval

## Slide 4
Strategy | Goal / Outcome | Q1 | Q2 | Q3 | Q4
Decommission Legacy Systems | Retain transmission information for required period Decommission software and hardware Confirm financial systems updated |  |  |  | 
Process Excellence | Provisioning Automation Guided onboarding Faster onboarding process Fewer onboarding errors End to end transmission mapping (Transmission DB) User Self Service |  |  |  | 
First Data File Gateway
Global
NA
APAC
EMEA
LAC
GBS
GFS
NSS
Global
Global-Provisioning Automation
Global ID Minder
ID Minder Plan
Global-Mass Import
Global-Transmission mapping and reporting

## Slide 5
Strategy | Goal / Outcome |  | Dependencies | Risks
FDC Managed File Transfer Tool Rationalization | Establish global standard technologies Meet Regulatory (FFIEC), PCI, EU and FDC security requirements Establish resilient and quickly recoverable systems Reduce to four regional centers |  | BIR Approval IBM Resources to support Build Activities Build-out for Australia in 2017 Processor and Memory Upgrades EMEA Backbone upgrade HSM Secure Device for Key Certificates Internal MFA and Tokenizer (EMEA) Identity Minder Deployment NetApp NAS Storage Team BIR approval | IBM expertise will be lost Australia is delayed or not implemented Capacity limits reached on VM’s and network Key Certificates not stored in Secure Device – Moderate Risk Internal MFA and Tokenizer integration not completed Self-service PW capability not deployed NetApp NAS is not implement, non-standard design
Globalized Operating Model | Implement offshore Support Regional Discovery Regional Implementation Follow the sun Model Organizational restructure |  | Identification and discovery of roles and legacy systems supported Ability to rapidly train Development of run books and SOP’s for legacy systems | Data Across Borders for legacy systems Client Consent for legacy system support personnel Incomplete knowledge transfer
Migrate Transmissions | Identify Legacy Systems and Transmission Inventory Engage with Application, Certification and Business groups Streamline transmission on-boarding |  | BIR approval Client response and engagement Ramp time to board and provision resources Training for boarded resources Certification and App Dev team resource availability, commit, allocation Custom coded applications; Compass, Star etc. Completion of quality estimation | Loss of current transmission resources Unavailability of App Dev resource commit and allocation Client Consent and DAB slows project Audit finding remediation PCI DSS/FFIEC mandates for TLS 1.2 not met
First Data File Gateway

## Slide 6
Strategy | Goal / Outcome |  | Dependencies | Risks
Decommission Legacy Systems | Retain transmission information for required period Decommission software and hardware Confirm financial systems updated |  | Completion of migration work streams Verification of no transmissions Availability of resources | Migration work streams do not complete on time Maintenance in 2018
Process Excellence | Provisioning Automation Guided onboarding Faster onboarding process Fewer onboarding errors End to end transmission mapping (Transmission DB) User Self Service |  | Technical understanding of data sources Ability to systematically merge inventory data IBM API completeness | Data requiring manual intervention Slower migration due to mistakes and manual interaction Less visibility to end to end transmissions and clients
First Data File Gateway